Queensland University of Technology

Sprint 1 Retrospective

IFB299 – group 45

*Tutor: Mr Prakash Bhandari  
Date Submitted: 04/10/17*

|  |  |  |
| --- | --- | --- |
| STUDENT NAME | STUDENT NUMBER | ROLE |
| *Aiden Bird* | n9900489 | Product Owner |
| *Andrew Grant* | N9495291 | Developer |
| *Gyeongmin Jee* | N9665072 | Developer |
| *Sandra Finow* | N9144757 | Scrum Master |

sprint 1 retrospective

ifb299 – group 45

# TEAM communication

* *Excellent presentation of what you did (or/and did not do) well, and what you do differently next time for the communication within the team*
* *No spelling or grammatical errors*

# TEAM PARTICIPATION

* *All requirements or feedback from the tutor and client are well recorded and integrated*
* *Demonstrates team has discussed, agreed (or not agreed) and taken responsibility for the contents*

# PROJECT QUALITY CONTROL

* *All artefacts are monitored to ensure that the project complies with the quality standards.*
* *Quality standards are measurable.*

In each week during this sprint, members had to present what they will be completing each week and for the entire sprint. At the end of each week we presented what we’ve accomplished so far and what needs to be done if any problems are encountered. Upon completion of an artefact, members would let others go through a reviewing process. This ensured that the artefact that was relevant to the actual website was functional on other devices.

An improvement from the previous sprint was that more frequesnt refactoring process was performed to improve the code and structure quality of the website. Design was reconsidered in order to provide better quality of the website. At the end of the sprint, verification test was conducted and improvements were made to all errors found.

# INFORMING TUTOR AND CLIENT

* *All due dates of milestones and/or artifacts are clearly documented and showed to the client.*
* *The client or tutor receives all deliverables on time.*

All due dates and/or artefacts are clearly documented and showed to the client through Slack and Github.

# issues raised

* *Clear descriptions of all major and minor issues or problems that have hampered (or will hamper) the progress of the project*

# APPENDICES

**Figure 1.** Example of a communications segment from one Week 1 team meeting on *Slack.*  
